ELEC3225 Applied Programming Concepts

Assignment #2

Robbie Cullerton

Partner: Nick DosRemedios

5/19/2025

**Incremental Model:**

1st Version: Students, Admin, and Instructors should be able to see that they are in the LeopardWEB system (database). They can see first/last name, ID, and what class they fall into (Instructor, Admin or Student). Attributes for all the different classes are in place and print methods work with the attributes. This should take about a week to finish (already done).

2nd Version: Students can register and see available courses, Instructor can see available courses, Admin can see both the Student’s registrations and the available courses offered. There will be scheduling preferences added at this point as well (with multiple semesters). This will take approximately 4 weeks to finish.

3rd Version: Students can see their schedule, Instructors can see their course roster, and Admins can see both. Students and Instructors can print schedules and Admin can print either of the two. This will take about 4 weeks to finish this portion.

4th Version: Admin can edit courses/users/schedules. Both the Instructor and the Student should be able to see the changes after they are made from the Admin. This will take 4 weeks to finish, and the rest of the time will be spent doing validation.